**MarketPlace**

**Day-1 : Planning and preparing an overview about the project**

**Agile Methodology:**

<https://idratherbewriting.com/2016/01/21/apply-agile-principles-to-personal-projects/>

<https://www.youtube.com/watch?v=6fKn4rgk4jM>

**Define the project.**

Marketplace is an mini-version of shopping in integrated platforms such as schools, colleges. This enables students to buy and sell their products and services.

**Build the backlog.**

There are modules in our project

1. Buyer module
2. Seller module
3. Dashboard
4. Login/sign-up
5. Payment process
6. Profile building

**Prioritize the backlog.**

1. Login and Sign-up
2. Dashboard
3. Buyer Module
4. Seller Module
5. Profile building
6. Payment

**Estimate the size of each backlog item.**

1. Login and Sign-up :

Estimated time: 3-4 Days

1. Dashboard:

Estimated Time: 2-3 Days

1. Buyer Module

Estimated Time:4-5 Days

1. Seller Module:

Estimated Time : 2-3 Days

1. Profile building

Estimated Time: 4-5 days

1. Payment

Estimated Time : 6-7 Days

**Total- 30 Dyas(rough estimation)**

**Plan a sprint.**

Every 7 days we can plan this. Thus we can have 4 sprints

* Plan
* Implement
* Test
* Review

**Hold daily standups.**

* What did you do yesterday?
* What are you going to do today?
* Is anything getting in your way?

Complete the sprint's tasks.

Demo what you've completed at the end of the sprint.